DISSERTATION TOPIC PROPOSAL

MSc Artificial Intelligence | University of Essex Online

| Candidate | Pavlos Protopapas |
| --- | --- |
| Student ID | PP24589 |
| Proposed Title | ML and LLM Models in Predicting Economic Crises: Blending Statistical Accuracy with Interpretability |
| Primary Dataset | Jordà-Schularick-Taylor (JST) Macrohistory Database R6 |
| Study Period | 1997-2020 (18 advanced economies, 432 country-year observations) |
| Submission Target | End of June 2026 |
| Supervisor | [To be confirmed] |

# 1.  Research Overview

Economic crises impose severe costs on societies, yet their prediction remains an open challenge. Traditional early-warning systems (EWS) rely on structured macrofinancial indicators, offering interpretability at the cost of missing non-linear signals embedded in textual data. Large language models (LLMs) now make it practical to extract sentiment and uncertainty signals from central bank communications at scale. This dissertation proposes a hybrid framework that combines structured JST macroeconomic features with FinBERT-derived sentiment scores from Bank for International Settlements (BIS) speeches, evaluated against logistic regression and gradient-boosted tree baselines to measure the gain from LLM integration.

# 2.  Study Period and Justification (Question a)

The recommended study window is 1997-2020, giving 24 annual cross-sections across 18 advanced economies (432 country-year observations total).

## 2.1  Why 1997?

- The BIS central bank speeches corpus — the most academically accessible source of longitudinal central bank text — begins in 1997, making earlier years impractical for sentiment extraction.

- The JST dataset provides excellent data completeness for the core variables (tloans, ltrate, stir, debtgdp) from the mid-1990s onward.

- The 1997 Asian financial crisis provides an early out-of-sample stress event for model validation.

## 2.2  Why end at 2020?

- JST R6 extends to 2020. The COVID-19 shock in 2020 is structurally distinct (exogenous public health event) from endogenous financial crises — it can be handled via a dummy or robustness sub-sample.

- The Global Financial Crisis of 2008 (19 country-crisis observations in the dataset) provides the primary in-sample stress event and drives substantial statistical power.

Key crisis events within the 1997-2020 window captured in the JST crisisJST indicator:

- Japan banking crisis: 1997

- Global Financial Crisis: 2007-2008 (UK, USA, Belgium, Germany, Denmark, Spain, France, Switzerland, Ireland, Italy, Netherlands, Portugal, Sweden)

This creates an 88-event binary classification problem across the full dataset; approximately 50 post-1997 country-crisis years, providing a meaningful but class-imbalanced training set that requires appropriate treatment (SMOTE or class-weighting).

# 3.  Data Sources (Question b)

## 3.1  Macroeconomic Panel — Primary (Already Secured)

| Source | Key Variables | Access |
| --- | --- | --- |
| JST Macrohistory Database R6 | 59 variables: credit/GDP, LT rate, ST rate, house prices, crisisJST flag | macrohistory.net — Free download (SECURED) |
| Laeven & Valencia (2020) — Crisis Validation | Systemic banking crisis dates, fiscal costs | IMF Working Paper WP/20/175 — Free PDF |

## 3.2  Sentiment / Text Data — LLM Component (To Be Sourced)

| Source | Coverage | URL / Access |
| --- | --- | --- |
| BIS Central Bank Speeches Database (PRIMARY) | 1997-present. ~18,000+ speeches by central bank governors across all 18 JST countries | bis.org/cbspeeches — Bulk download available (PDF/HTML). Metadata includes date, author, institution. |
| FOMC Minutes (USA supplement) | 1993-present. 8 releases/year. High-quality structured Fed communications. | federalreserve.gov/monetarypolicy/fomc_historical.htm — Free download (optional enrichment for USA). |

Note: The BIS speeches database is the recommended primary text source. A Python script using BeautifulSoup or the BIS bulk-download endpoint will collect the text corpus. Speeches are filtered to the 18 JST countries and aggregated annually per country to produce a single annual sentiment score (positive/negative/neutral probability distribution from FinBERT), enabling direct join to the JST panel.

# 4.  Hybrid ML + LLM Model Architecture (Question c)

The proposed framework follows a two-stage feature fusion architecture. This is the most feasible approach within the time budget and produces clearly interpretable results.

## 4.1  Stage 1: LLM Sentiment Extraction (FinBERT)

- Model: FinBERT (Huang, Wang & Yang, 2023) — a BERT-based model pre-trained on financial corpora and fine-tuned for financial sentiment classification (positive / negative / neutral).

- Input: BIS speeches text, tokenised and passed through FinBERT inference (Hugging Face Transformers library).

- Output per speech: sentiment probability vector [P_pos, P_neg, P_neutral].

- Aggregation: Annual, per-country average sentiment scores, producing a country-year sentiment feature matrix aligned with the JST panel.

- Implementation: Python (transformers, torch). GPU not required for inference on ~18,000 short documents; standard CPU runtime is acceptable.

## 4.2  Stage 2: ML Early Warning Model

Three model configurations will be trained and compared:

| Model | Features | Interpretability | Purpose |
| --- | --- | --- | --- |
| Logistic Regression (Baseline) | JST macro only (credit/GDP, rates, house prices) | Native (coefficients) | Interpretable benchmark |
| XGBoost (M2) | JST macro only | SHAP values | Statistical accuracy benchmark |
| XGBoost + FinBERT (M3 — Hybrid) | JST macro + annual FinBERT sentiment scores | SHAP values (feature attribution) | Primary hybrid model |

## 4.3  Evaluation Framework

- Metric: AUROC (primary), precision-recall AUC, and Usefulness Score (Alessi & Detken, 2018) to capture the asymmetric cost of missed crises vs false alarms.

- Validation: Expanding-window time-series cross-validation (no data leakage). Train on pre-2000 history; iterate forward annually.

- Interpretability analysis: SHAP beeswarm and waterfall plots to identify which macroeconomic and sentiment features drive predictions in pre-crisis years (e.g., 2006-2007).

- Class imbalance: Handled via class_weight='balanced' in sklearn and scale_pos_weight in XGBoost; robustness check with SMOTE oversampling.

# 5.  Project Timeline and Realism Assessment (Question d)

The submission deadline of end-June 2026 represents approximately 15 weeks from mid-March 2026. The scope below is deliberately conservative to ensure completion.

| Weeks | Phase | Deliverables |
| --- | --- | --- |
| 1-2 | Data Collection & Cleaning | JST panel filtered to 1997-2020. BIS speeches bulk download and parsing. FinBERT environment setup (Hugging Face). |
| 3-4 | Sentiment Extraction | FinBERT inference on BIS corpus. Annual country-level sentiment scores. Data join and integrity checks. |
| 5-6 | EDA & Feature Engineering | Distribution analysis, crisis class imbalance assessment, feature correlation matrix, lagged variable construction. |
| 7-9 | Model Training & Evaluation | Logistic regression baseline, XGBoost macro-only, XGBoost hybrid. AUROC, PR-AUC, Usefulness Score comparison. Expanding-window CV. |
| 10-11 | Interpretability Analysis | SHAP plots. Pre-crisis feature attribution analysis. Comparison of M2 vs M3 sentiment contribution. |
| 12-14 | Dissertation Writing | Literature review, methodology, results, discussion, conclusion. Target: 15,000-20,000 words. |
| 15 | Review, Proofreading & Submission | Final formatting, references, appendices, plagiarism check, submission. |

Realism note: The FinBERT sentiment extraction is the most time-sensitive component but is achievable on a standard laptop CPU (estimated ~2-4 hours of inference for the full BIS corpus). The model architecture is deliberately kept to three well-understood variants to avoid scope creep. The June deadline is achievable if data collection is completed by end of March.

# 6.  Research Questions

Main Research Question:

Can the integration of LLM-derived sentiment signals from central bank communications measurably improve the statistical accuracy of ML-based economic crisis prediction models, while preserving sufficient interpretability for risk management applications?

Sub-Questions:

- Does FinBERT-derived central bank sentiment provide statistically significant predictive power for systemic banking crises over and above standard macrofinancial indicators?

- What is the trade-off between predictive accuracy (AUROC, PR-AUC) and interpretability (SHAP attribution) when moving from logistic regression to gradient-boosted hybrid models?

- Which macroeconomic and sentiment features are most predictive in the 1-2 year pre-crisis window, and do they align with the theoretical literature on financial vulnerability?

# 7.  Ethical Considerations

- All data sources (JST, BIS speeches, Laeven & Valencia) are publicly available and carry no personal data considerations.

- The research does not involve human participants and therefore does not require ethics committee review beyond the standard academic ethics declaration.

- Model outputs are retrospective (post-hoc crisis prediction on historical data) and are not intended for live deployment or real financial decision-making.

- LLM use: FinBERT is used as an inference-only tool. No fine-tuning on proprietary or restricted data is performed.

# 8.  References

The following references are limited to the most directly applicable works (Harvard style):

Alessi, L. and Detken, C. (2018) 'Identifying excessive credit growth and leverage', Journal of Financial Stability, 35, pp. 215-225. doi:10.1016/j.jfs.2017.06.005.

Beutel, J., List, S. and von Schweinitz, G. (2019) 'Does machine learning help us predict banking crises?', Journal of Financial Stability, 45, article 100693. doi:10.1016/j.jfs.2019.07.005.

Holopainen, M. and Sarlin, P. (2017) 'Toward robust early-warning models: A horse race, ensembles and model uncertainty', Quantitative Finance, 17(12), pp. 1933-1963. doi:10.1080/14697688.2017.1357972.

Huang, A.H., Wang, H. and Yang, Y. (2023) 'FinBERT: A large language model for extracting information from financial text', Contemporary Accounting Research, 40(2), pp. 806-841. doi:10.1111/1911-3846.12832.

Jordà, O., Schularick, M. and Taylor, A.M. (2017) 'Macrofinancial history and the new business cycle facts', NBER Macroeconomics Annual, 31(1), pp. 213-263. doi:10.1086/690241.

Laeven, L. and Valencia, F. (2020) 'Systemic banking crises database II', IMF Economic Review, 68(2), pp. 307-361. doi:10.1057/s41308-020-00107-3.

Loughran, T. and McDonald, B. (2011) 'When is a liability not a liability? Textual analysis, dictionaries, and 10-Ks', Journal of Finance, 66(1), pp. 35-65. doi:10.1111/j.1540-6261.2010.01625.x.

Lundberg, S.M. and Lee, S.I. (2017) 'A unified approach to interpreting model predictions', Advances in Neural Information Processing Systems, 30, pp. 4765-4774.

Schularick, M. and Taylor, A.M. (2012) 'Credit booms gone bust: Monetary policy, leverage cycles, and financial crises, 1870-2008', American Economic Review, 102(2), pp. 1029-1061. doi:10.1257/aer.102.2.1029.